## Slide 1: City of Greater Dandenong Procurement Training
Unit 2: Specification to Evaluation
February 2025

## Slide 2: Introductions
Course Overview
This training module is designed to provide personnel involved in procurement with a sound foundational knowledge on the steps from planning a procurement to evaluating tender submissions and awarding contracts.
Unit 3 of the CGD Procurement Training program (Contract Management) covers the activities following contract award.
CHRIS NEWMAN
MANAGING DIRECTOR
ARCBLUE CONSULTING

## Slide 3: Introductions
Your
ROLE
Your
OBJECTIVES
KEY
CHALLENGES
you face

## Slide 4: Housekeeping
Time &
Schedule
Technical
Issues
Mute
Button
Slido
Questions
Camera
Notes: Session duration & breaks: Our MicroLearning session today will be x hours in durations. We will have a short 5-minute break around halfway. Please be punctual and adhere to break times specified.
Maintaining focus: Maintaining focus can be a challenge, especially when you’re learning remotely. We’ve included content and activities to keep engagement levels up, and it is expected that all participants take part in these activities.
Mute function: Please ensure you are muted when not speaking. The Zoom mute button is generally found in the bottom, left area of your screen. Sometimes you need to hover your mouse there for it to appear.
Questions:
(<12 participants) – Please feel free to speak up if you have questions throughout the presentation, by unmuting yourself. Remember that webinars are shorter than a standard training session so there may be times we need to park a question or topic.
(>12 participants) – Please utilise the Forum (chat function) within the Digital Academy for any questions you may have along the way. I will check them intermittently and answer them as soon as possible.
Technical issues: If you experience technical issues, please first check the Forum to see if others are experiencing the same problem, and alert me directly if there is a general problem. However, please do not interrupt the group / facilitator if the problem might be limited to just you. Should technical problems persist, please know that we will be recording the content and making it available after the session, within the Digital Academy.
Slido: Slido nteractive activities will be completed throughout this (and subsequent) sessions. Make sure you have your mobile phone handy or be able to switch screens to Kahoot on your computer
Note for facilitators – things to be cautious of
Try to keep people on point when they’re asking questions. With only 2 hours, you’ll need to be cautious of questions that are actually statements or someone dominating the time.
Forum use: Be wary of people using the forum as a personal catch up session. It will be hard to keep everyone focused on as they’re working remotely.

## Slide 5
Procurement Process | The Business Need | Supply Market and Risk Analyses | Develop Specification | Go-to-Market | Evaluate
PLAN
SOURCE
What we’ll be covering today:

## Slide 6
Learning objectives
To be aware of where the Specification-to-Evaluation steps fit in the overall procurement process
Procurement Process | The Business Need | Supply Market and Risk Analyses | Develop Specification | Go-to-Market | Evaluate
PLAN
SOURCE

## Slide 7: Procurement Process (Source-to-Contract)
The procurement process can be divided into three phases
  Plan
  Source
  Manage
We are focusing on steps 1 to 4, Planning to Evaluation with a focus on developing specifications and evaluating supplier submissions
SOURCE TO CONTRACT
Planning and analysis
Develop sourcing strategy
Go to Market
Evaluate responses
Negotiate and award contract
Manage contract
1
2
3
4
5
6
Form project team
Business Need
Internal analysis
Supply Market analysis
Develop specification
Analyse strategic options
Set evaluation criteria and weightings
Risk analysis
Prepare RFx documentation
Issue RFx
Clarifications
Receive responses
Evaluation
Shortlist
Negotiation planning and preparation
Agree and sign contract
Contract Management Plan
Monitor performance
Benefits realisation
Source
Plan
Manage

## Slide 8: Discussion
What are the main challenges with specification development and evaluation for Council?
Time?
Resources?
Difficulty?
Training?
Clarity about outcomes?
Other? What else?
Notes: Encourage discussion about how things are going now at Council.
Does procurement get the results Council wants?
What are the key challenges you face?
Do you all use the same processes?

## Slide 9
Learning objectives
To understand the importance of accurately defining the business need to achieving desired outcomes from procurement
Procurement Process | The Business Need | Supply Market and Risk Analyses | Develop Specification | Go-to-Market | Evaluate
PLAN
SOURCE

## Slide 10: Hierarchy of needs
Business Imperatives the solution must satisfy
Requirements
Broad outline of the functionality required to meet the business needs
Specification
Comprehensive list of detailed requirements
Business Need
Notes: The business need should be a high level statement imperatives
Provide 1-2 examples
Example: We need new computers for our field officers:
Business need – need to be able to input data, store data, retrieve data, communicate data
Requirements – portable, rugged, visual display, audio playback, operating system, operates on battery
Specification – now you can specify the processor, video card, on-board storage, comms equipment, screen size, RAM size and operating system

## Slide 11: The Magnificent Seven
The Magnificent Seven
Environment
Cost
Innovation
Service
Quality
OHS
Delivery
Seven ‘buckets’ of needs that can be defined and challenged
Notes: Key message: Note that the Magnificent Seven are groups of needs to be defined and challenged!
Your stakeholders might just want a widget. But have they considered this broader set of needs?

## Slide 12: Scenario – Playground Construction
There is a Council owned café in the Civic Centre. The operator has asked to break the lease as there is limited business.
In response, Council has decided to build a playground to improve business by attracting patrons.
Your team has been assigned the task of managing from preparation of the specification to evaluation of the proposals.
Notes: Outline for the activities of the day:
Business needs
  Using this information, what are the business needs, the requirements, and lastly what kind of specs
  Who might need to be consulted?
Risk analysis
  Focus on the risks of the procurement, not the risks of a playground
  Identify the risks and assess them
  What mitigation might we put in place
How can we leave space for innovation?
  Is there anything we can do in our spec to open for innovation?
Develop the selection criteria
  What high level weighting should be applied?
  What sub-criteria might be included, and how to weight those?
Questions
  What response schedule questions are we going to ask?
  What weighting for each of the questions
  What sub-questions do we want to include to support the main questions
  What sub-weightings will we include?
Design a briefing for the panel that covers off how you will address:
  Process
  Probity – declarations, other important features of probity
  Consensus
  Accountability for the final recommendation

## Slide 13: Task #1 – Playground Construction
The Business Need
What do you consider as the Business Need?
What would be our requirements?
Therefore, what kind of specification might we need to develop?
How does the business need impact our specification?
In your small groups, take ten minutes to discuss the points above and make some notes.

## Slide 14
Learning objectives
To gain a high level understanding supply market analysis and the types of procurement risk
Procurement Process | The Business Need | Supply Market and Risk Analyses | Develop Specification | Go-to-Market | Evaluate
PLAN
SOURCE

## Slide 15: Supply Market Analysis
Questions we need to answer about the supply market:
What is the level of competition?
How is this changing over time?
What are the trends?
Who are the key suppliers?
What is our leverage in the market?
What is the capacity in the market?
How is innovation impacting on the market?
Are we engaging with the market in the optimal way?
Notes: Also:
Who has the power in the market place? You or the supplier? Do we have the leverage? Or does the supplier have the leverage?
How vulnerable are you to the market? Is there only one supplier? Are there many? Is supply very short? We’ll look more at this shortly
Buying a new car? Supply is short – some car sellers are offering second hand vehicles at higher than the price of a new one
Music industry is being impacted by AI – there are tools to create quickly and accurately that are only emerging now
In the IT industry, AI tools like Chat GPT are making a huge difference to coders who can get the AI to pull up relevant pieces of code to achieve steps
Where do you go to get market information?

## Slide 16: Types of Risks in Procurement
Procurement Process Risk
Market
Risk
Probity
Risk
Supplier
Risk
Contractual Risk
Performance
Risk
Transition Risk
Operational Risk
Risk to Achieving Value-for-Money
Compliance Risk
TechnologyRisk
ReputationRisk
Risk Management
Risk Management
Notes: Risks that are present in

## Slide 17: The Risk Management Process
Intent is to MAXIMISE positive impact and MINIMISE adverse impact from the procurement
Risk assessment happens throughout the life of a project
Focuses on proactive prevention – not reactive
Allows the assignment of the PROBABILITY and IMPACT of each potential risk or failure mode
Facilitates an action plan for each risk or failure mode
Identify
risks
Assess
risks
Determine
risk treatments
Allocate risk management resources
Implement risk management measures
Monitor and update risk register
1
2
3
4
5
6

## Slide 18: Assessing Risks
Risks are assessed against the LIKELIHOOD of the risk occurring and the CONSEQUENCE if the risk occurred
Usually assessed using a risk matrix.
Resulting risk severity assessed as ‘low’, ‘medium’, ‘high’ or ‘extreme’ on the risk matrix.

## Slide 19: Risk Treatments
There are four risk treatments that can be applied to risks.
All risks should be evaluated and actions allocated
Risks should be managed by the party best placed to manage the risk
Avoid
Reduce
Transfer
Accept
Avoid the risk by deciding not to proceed with the project or activity
Reduce the likelihood of the risk being realised
Reduce the consequence of the occurrence if the risk is realised
Transfer the risk to another party
Accept the risk without mitigation (May occur because:
  the risk rating is low and does not warrant mitigation
  there is no treatment available, and/or
  the costs of treatment outweigh the benefits)

## Slide 20: Task #2 – Playground Construction
Risk analysis
What are the top three procurement risks you see as relevant to our procurement scenario (playground procurement)?
Assess your identified risks?
  How likely to occur?
  What impact if it did occur?
What could you do to mitigate each of the risks?
Use a table with the following columns:
  Risk identified
  Likelihood assessment
  Impact/Consequence assessment
  Mitigation strategies

## Slide 21
Learning objectives
To highlight aspects to consider when developing specifications and the different types of specification
Procurement Process | The Business Need | Supply Market and Risk Analyses | Develop Specification | Go-to-Market | Evaluate
PLAN
SOURCE

## Slide 22: Purpose of the specification
To help you identify and select the best supplier
  To meet your needs
  Minimise wasted time for you and interested suppliers
  To uncover risks and uncertainties
1. Intro to specifications
Increase supplier interest and motivation in your opportunity
To clearly define:
  What you want the supplier to achieve - Must; Want; Like
  The environment and constraints
Notes: Here are some ideas…

## Slide 23: Types of specification
Functional
Performance
Technical
Control over Goods & Services Specified
Max
Max
Max
Max
Min
Min
Min
Min
Time to Create Spec
Risk of Poor Performance
Contractor’s Innovation
Max
Min
Ease of Assessment
Notes: The more control you have – and you understand the need – genuinely know better than the suppliers – more technical (or detailed spec)
The impact of a technical spec – more detailed doc – if it doesn’t deliver the business need – our fault – if you want them to be innovative – wont be
Opposite – functional – bring me a rock. I want one of these. Size, colour? Wembley national stadium 250m inside 2 yrs. You don’t know what you are going to get. Innovative.
More often than not – start off with functional spec then add standards
When you are put standards in – build swimming pool – to this standard – but not specifying materials
___________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

## Slide 24: The structure and content of a specification
Introduction
Scope of work
Definition of responsibilities
Detailed and technical requirements
Reference to other documents
Key Performance Indicators and Service Levels
Timescales
Specification
Description of the organisation, location and the specific work area to be covered
Overview of scope and why the work is required
Brief - typically between four and ten lines of text
Fully describe the scope of work
Define work that is excluded
Define what the supplier will be responsible for
Define what they will NOT be responsible for
Defines the KPI’s
Defines the Service Levels which the supplier is expected to achieve against each KPI.
Notes: In addition, we would also include the selection criteria and their weightings

## Slide 25: The structure and content of a specification
Scope of work
Definition of responsibilities
Detailed and technical requirements
Reference to other documents
Key Performance Indicators and Service Levels
Timescales
Specification
Inspection and testing, licensing, safety, environmental requirements, design standards and codes
Operational and maintenance requirements
Quality Assurance, documentation, etc
References to other documents
May be a clearer approach than including those documents in the Specification
If the goods or services are required by a specific date, this should be identified
Introduction
Notes: In addition, we would also include the selection criteria and their weightings

## Slide 26: Examples of specifications
Requirement | Detailed | Functional
Playground design and install | Specific equipment location and activities | Age range specified and location
Garbage truck | Complete design package of layout, sizes, materials | Workload, compliance requirements
Public toilet | Complete design package of layout, sizes, materials | Likely service volume and types
Cleaning Service | Number of cleaning staff, hours on site, tasks carried out | Use patterns, user expectations, cleanliness levels

## Slide 27: Specification writing
5. Specifications
Hints and tips on Specification writing:
Use simple language
Do not use jargon
Define terms, symbols and acronyms
Write in layman’s terms
Use an attractive format
Use a logical structure
Be as concise as possible without reducing understanding
Do not duplicate the requirement in more than one section
Number each section and paragraph
Discuss and test all drafts with colleagues and users.
Notes: Hide slide – whiteboard

## Slide 28: Common errors in specification writing
Requirements are overstated or biased to one source
Required elements or outcomes are missing or stated in an unclear or ambiguous manner, assuming others will know what it means
General information, guidance and direction are all mixed together
Requirements are incompatible or irrelevant
The buying organisation’s responsibilities are absent or unclear
Specification is more concerned with “how” services are to be performed rather than “what” is actually required
Important milestones and/or control points are absent
The stated specification and performance levels far exceed the genuine need
Notes: Key concepts of risk and costs. We need to be clear to reduce both risk and costs.
So the purpose of today is to try to put some concepts and ideas in place that might improve your specification to evaluation process over time

## Slide 29: The five requirements of a good specification
5. Specifications
S
Specific
Communicates the requirement clearly, concisely, logically and unambiguously.
M
Measurable
Contains enough information for tenderers to cost the goods or services they will offer.
A
ACHIEVABLE
Permits the offered goods or services to be evaluated against stated criteria or standards
R
T
Time-bound
What is a realistic timeframe?
RELEVANT
Fulfils the need, not over specifying or including “nice to haves”.
Notes: 1. Specific
Good Example:
  Specific: "We require 50 medical-grade computers with anti-bacterial casing, 22-inch touch screens, integrated with dual-core Intel i5 processors, 8GB of RAM, and 256GB SSD storage. The computers should be compliant with ISO 13485 medical standards and capable of running medical imaging software."
Bad Example:
  Vague: "We need some computers for hospital use."
  Why It's Bad: This is unclear and leaves too much room for interpretation, leading to the risk of receiving computers that don't meet the required specifications.
2. Measurable
Good Example:
  Measurable: "Each street light must have a solar panel with a minimum capacity of 120W, provide illumination of at least 300 lumens at ground level, and operate for at least 12 hours continuously after a full day of sunlight. A minimum operational lifespan of 5 years is required."
Bad Example:
  Non-measurable: "We need solar-powered street lights that work well and last a long time."
  Why It's Bad: "Work well" and "last a long time" are subjective and offer no specific criteria for evaluation, making it impossible to assess compliance or performance.
3. Achievable
Good Example:
  Achievable: "We require conveyor belts that can transport 500 kg of material per minute, with an adjustable speed of up to 5 meters per second, constructed from heat-resistant materials to withstand temperatures of up to 200°C."
Bad Example:
  Unachievable: "We need conveyor belts that can transport unlimited weight at lightning speed, in any environmental condition."
  Why It's Bad: This is not technically feasible and places unrealistic demands on the supplier, likely leading to project delays and failure.
4. Relevant
Good Example:
  Relevant: "The software must integrate with our current CRM system, support 24/7 live chat and voice services, provide real-time analytics on customer interactions, and be scalable for up to 10,000 simultaneous users."
Bad Example:
  Irrelevant: "We need software that supports customer interaction, with advanced features like AI chatbots, even though we don't currently need them."
  Why It's Bad: The focus is on features that aren't immediately necessary, overcomplicating the procurement process and potentially increasing costs without adding immediate value.
5. Time-Bound
Good Example:
  Time-Bound: "We require delivery of 500 metric tons of 6-meter long steel beams, with a tensile strength of at least 400 MPa, by February 15th, 2024. The project deadline for the completion of the steel structure is June 30th, 2024."
Bad Example:
  No Timeframe: "We need some steel beams as soon as possible."
  Why It's Bad: "As soon as possible" is not a clear deadline, which can cause delays in delivery and jeopardize the overall project timeline.

## Slide 30: Task #3 – Playground Construction
You have just received the below specification with a request for your advice on what (if anything) needs to be changed to make it “SMART.”
“Please provide a quotation for the design, supply and installation of a playground adjacent to the Civic Centre to be completed as quickly as possible.”
30

## Slide 31: Task #3 – Discussion
31
Specific: What location, specifically? What size playground? What available area? Requirement to provide accessible playground equipment? Protective fencing? Landscaping standards?
S
M
A
R
T
Time-bound: Start date? Completion date? Defects liability period?
Measurable: What is the budget? What is the minimum equipment requirement? What proportion of playground is equipment versus landscaping? Playground compliant with Australian Standards. Local content percentage?
Achievable: Equipment and construction cost to fit within budget? Alternative proposals allowable for higher budgets at tenderer discretion? What constraints on construction hours and access to site? Realistic timeline.
Relevant: Purpose of playground (in order to guide the design)? Target child age for design (rather than all-ages)?

## Slide 32: Keys to success
Procurement professionals have a clear role in ensuring that specifications meet the business need and are clear for the supply market to respond to without confusion or ambiguity.
Keep the language and structure simple and SMART
01
Avoid jargon
03
Challenge the specification to make sure it is appropriate
02
A peer review always helps
04
Specifications

## Slide 33
Learning objectives
To understand CGD requirements for going out to market and typical timelines
Procurement Process | The Business Need | Supply Market and Risk Analyses | Develop Specification | Go-to-Market | Evaluate
PLAN
SOURCE

## Slide 34: City of Greater Dandenong “go-to-market” requirements
CGD Procurement Threshold | Required Procurement Method
$1 to $10,000 | 1 written quote
$10,001 to $100,000 | 2 written quotes
$100,001 to $300,000 | 3 written quotes
Over $300,000 | Tender
CGD Procurement Policy

## Slide 35: City of Greater Dandenong “go-to-market” requirements
CGD Procurement Quick Reference Guide (QRG-03) – Service Levels

## Slide 36: Approaching the market
Design the documents for simple navigation
Make the introduction and instructions clear
Spend time crafting the specification - it is critical!
Make sure it is intelligible to someone outside the team
Review whether it defines what is the scope and what are the standards
Allow sufficient time for suppliers to adequately respond
Do’s

## Slide 37: Approaching the market
Delay the issue of response documents without also putting back the closing date
Scatter rules about non-conformance in different parts of the response documents
Deal with the same issue in multiple places in the bid, it will only lead to confusion (e.g. evaluation criteria)
“Boiler plate” clauses from one set of response documents to another without reviewing applicability
Don’ts

## Slide 38
Learning objectives
To gain a high level understanding of the evaluation process, types of evaluation criteria and how they are scored
Procurement Process | The Business Need | Supply Market and Risk Analyses | Develop Specification | Go-to-Market | Evaluate
PLAN
SOURCE

## Slide 39: Principles of evaluation
Response evaluation is a key part of the procurement process
The evaluation strategy should be developed by an appropriately knowledgeable team, and applied consistently throughout the procurement process
The evaluation strategy should drive the design of the bid process, not the other way around
Evaluation will usually focus upon technical, commercial and financial analyses
6. Evaluations
CGD Procurement Policy
5.6 Procurement Principles
Council will apply the following fundamental best practice principles to procurement, irrespective of the value and complexity of that procurement:
• value for money;
• sustainability (social, economic and environmental);
• open and fair competition;
• accountability;
• risk management; and
• probity and transparency
Local Government Act 2020
Division 2—Procurement 108 Procurement Policy
(2) A Procurement Policy must seek to promote open and fair competition and provide value for money.
Notes: Essential for ensuring a fair, transparent, and effective procurement process, organizations can enhance their procurement outcomes, foster stronger supplier relationships, and achieve their strategic objectives more effectively.

## Slide 40: Planning the evaluation
Who will be on the team?
What evaluation criteria are appropriate?
What information do we need from bidders to allow us to make an informed evaluation against each criterion?
What weighting should we allocate to each criterion?
How will we reconcile the non-price criteria and the price criterion?
How will the evaluation team reach decisions?
6. Evaluations
TO BE AGREED PRIOR TO OPENING RESPONSES
Notes: Who necessary expertise, can provide different insights, leading to a more balanced evaluation, credibility to process.
Evaluation Criteria align evaluation process with organization’s strategic goals technical and commercial, to be successful
What Info bidders provide relevant data to make aids in transparency and compliance informed decisions.
What Weighting reflect priorities, most relevant criteria have a proportional impact on the final decision.
Reconcile low-priced bid may not provide the best overall value, decisions-based value rather than just cost, leading to better outcomes.
Decisions how the team will discuss and resolve disagreements, reach consensus, and document decisions for smooth process

## Slide 41: The Tender Evaluation Plan
Sets out how the evaluation process is to be conducted
Accounts for how the evaluation process will proceed
Should be scaled in line with the complexity of the procurement process.
Sets out the roles and responsibilities
Processes that will be followed when evaluating tender
Should be developed at the same time as the tender documentation
Should not be changed after release of the Tender documentation

## Slide 42: Types of evaluation criteria
  The additional criteria that separate the best from the rest
  Lend themselves to open questions and gradated scoring of ‘degrees of fit’
  Comparative
  Criteria
6. Evaluations
  Compliance (mandatory)
  The essential requirements that are ‘showstoppers’
  Non-compliance and you are out!
  Lend themselves to closed questions
Notes: Compliance – legal, regulatory, standards, organizational requirements
Easily verified with documentation, pass/fail, i.e. licenses, registrations, safety regulations, financial statements
Reduces risk legal, financial and operational
Qualitative – capabilities, experience, approach to project execution, overall fit with organization’s needs
Subjective among evaluators, , technical experience, innovation in approach, quality of methodology, past performance
Helps to differentiate between bidders with similar compliance and capability
Involves interpretation and analysis
Use together, compliance for eligibility, qualitative for deeper understanding of strengths and weaknesses.

## Slide 43: Weighting the comparative criteria
Criterion | Weight
EC 1: Capability | 35%
EC 2 : Methodology | 20%
EC 3 : Experience | 25%
EC 4 : Quality Management | 20%
6. Evaluations
Notes: If you are curious as to why I have valued product design higher than Response time, it is because garment design was judged more important than response time in the “head to head”
Now we can work backwards, by assigning a value of 1 to the lowest factor, and then factoring that value back up through the other factors. So if Australian fabrics is 1, Response times must be 5, and product design, which is four times as important as response time will be 20, and so on.
Capability – resources, equipment, manpower, technical skills, financial stability
Methodology – project plan, innovation, risk management
Experience
Industry past experience projects?
Size of projects?
Geographic area?
Local partnerships that could benefit the project?
Quality – processes, certifications, consistency
Cost – competitiveness, transparency, value for money

## Slide 44: The response schedule
A form (or forms) to be completed by the respondent
Developed directly from the selection criteria and specification
Structured to obtain the answers and information you need
Issued as part of the RFx
Clearer, faster and easier for respondents
Reduces sales fluff
Helps Small to Medium Enterprises
Easy to find answers for assessors
Should include questions covering:
  Conformance criteria
  Weighted comparative criteria
  Commercial and legal proposals

## Slide 45: The Evaluation Team
Chairperson
Team Member(s)
Probity Advisor
Probity Auditor
Technical Specialist
CGD Procurement Threshold | Evaluation Team Requirements
$1 to $10,000 | Value for money assessment
$10,001 to $100,000 | At least 2 members
$100,001 to $300,000 | At least 3 members including business representation
Over $300,000 | At least 4 members including business representation

## Slide 46: The role of the Chair
Ensure that all members of the Tender Evaluation Panel complete a Conflicts of Interest Declaration prior to the commencement of the evaluation process, and brief the panel
Review the appointment of a probity advisor/auditor if one has been approved
Confirm the tender documentation has been properly prepared prior to its release to prospective bidders
Ensure the evaluation process is conducted in a consistent, robust and fair manner
Oversee the preparation of the tender evaluation report and ensure it is duly signed by each member of the Tender Evaluation Committee
Submit the recommendations of the Tender Evaluation Committee to the appropriate officer or Council
Ensure an accurate record is kept of the Tender Evaluation Committee’s deliberations for audit purposes
If required, once approval has been provided, inform the successful and unsuccessful bidders of the outcome of the tender process.
Victorian LG Best Practice Procurement Guidelines 2013

## Slide 47: The role of Evaluation Team members
Act objectively and fairly throughout the tender evaluation process to ensure that all bidders are given an equal chance to succeed with their bid and that the integrity of the process is upheld
Hold information received as part of a bid in the strictest confidence and not release this information outside the Tender Evaluation Committee
Not divulge information on the deliberations and decisions of the Tender Evaluation Committee at least until a formal recommendation has been approved by the appropriate officer or council and the successful bidder has been formally notified.
Victorian LG Best Practice Procurement Guidelines 2013

## Slide 48: Evaluation process
Gate 1 | Assess Conformance/ Mandatory Criteria Mandatory Criteria = Must meet requirements Pass / Fail Assessment Eliminate Responses that Fail
Gate 2 | Assess Comparative Criteria Comparative Criteria = Qualitative (non-price) Weighted Scoring Assessment Shortlist on Comparative Criteria
Gate 3 | Assess Value for Money Determine Relative Total Cost of Ownership (TCO)? Determine Price Ratio = Relative TCOs? Consensus overarching value for money and risk considerations
Gate 4 | Option for Negotiation Determine whether negotiation will be undertaken Plan and conduct negotiation Award Tenderer
Notes: Facilitator note: Explain the concept of Total Cost of Ownership.

## Slide 49: Compliance/conformance scoring
Certifications (Rapid Global) or professional registration
6. Evaluations
Mandatory factors are the ‘pass / fail’ criteria which the respondents either have or do not have.
The threshold for passing needs to be defined in a transparent and definitive way, and the normal issues that would warrant inclusion as mandatory criteria are:
Approvals or registrations
Insurance cover e.g. professional indemnity or public liability
Capacity or availability
Notes: Certifications – ISO, Professional Engineer Registration
Approvals – Government registration, Environmental approvals
Insurance – General liability, Worker’s Compensation Insurance
Capacity – Availability of qualified personnel, sufficient capacity or equipment to meet requirement, financial capacity

## Slide 50: Comparative scoring
0
2
3
Comparative factors are typically evaluated by calibrating ‘degrees of excellence’ in word-pictures a scoring scheme might be:
FAIL
ACCEPTABLE
VERY GOOD
EXCELLENT
5
1
4
GOOD
MARGINALLY ACCEPTABLE
Notes: Comparative factors are usually scored out of ten. The team may decide to set a threshold below which the response has ‘failed’ a criterion. This creates a hybrid where pass/ fail is combined with a comparative factor. For example, a score of less than 2 may result in a fail.

## Slide 51: Consensus scores
Individual assessment
Convene to compare
Any scores significantly different – discuss
Chair records final consensus scores
  Average
  Agreed
Panel reaches consensus assessment taking into account value for money and risk factors

## Slide 52: Calculating the Total Non-Price Score
 |  | SUPPLIER A | 
Criterion | Weight | Consensus Score (out of 10) | Sub-total (Weight x score)
EC 1 : Capability | 35% | 4 | 1.4
EC 2 : Methodology | 20% | 2 | 0.4
EC 3 : Experience | 25% | 4 | 1.0
EC 4 : Quality Management | 20% | 5 | 1.0
Total Non-Price Score (out of max 5) |  |  | 3.8
6. Evaluations
Each response is scored against each of the weighted comparative criteria.
Once the consensus scores have been agreed, the total non-price score can be calculated.
Notes: Scoring each response against an agreed generic scoring system.
The responses are then weighted, as per the weightings agreed by the evaluation team before any responses were received, in order to give a score.
The example on screen demonstrates how this works… Supplier A’s response is evaluated against each of the five criteria, out of 5. That score is then multiplied by the weighting to get the sub total for the supplier for each criteria. These sub total scores are added together to get the total weighted score for each supplier.
Looking specifically at price, in this example price is scored using the same method as the other criteria. However, it is possible with price to use a more scientific calculation to arrive at a score….

## Slide 53: Assessing price
Price Score = Lowest tender price x 100
Tender price
2024 MAV LG Best Practice Guide
Buying for Victoria
Notes: Note to Facilitator: Emphasise that use of VFM ratio or a non-calculated overall VFM assessment is preferred at Dandenong. Concern with users weighting price at 45% which places too much weight on pricing. If wishing to weight prices, price weighting should be 20-25%.
Why do we have to be careful of a formula that includes price?
Our most important requirement is that the proposal meets our needs
What we spend is then a judgement call relating to value for money
If we simply multiply the price ratio by the other score, what we get is a product that does not necessarily mean we have the best outcome
That is why we often bring this information together, then consider from an overarching value for money and risk point of view.

## Slide 54: Value-for-money assessment
Consider the following example:
Vendor | Smiths | Samboy | Kettle
Non-Price Total Score | 82 | 71 | 52
Price | $95,000 | $80,000 | $50,000
Price Score | 52.6% | 62.5% | 100%
Weighted Score x Price Score | 43.13 | 44.37 | 52
VFM Ratio | 0.00083 | 0.00086 | 0.001
Who should we select?
“Achieving value for money shall be the basis of all procurement decisions within Council”
CGD Procurement Policy
Notes: Note to Facilitator: Emphasise that use of VFM ratio or a non-calculated overall VFM assessment is preferred at Dandenong. Concern with users weighting price at 45% which places too much weight on pricing. If wishing to weight prices, price weighting should be 20-25%.
Why do we have to be careful of a formula that includes price?
Our most important requirement is that the proposal meets our needs
What we spend is then a judgement call relating to value for money
If we simply multiply the price ratio by the other score, what we get is a product that does not necessarily mean we have the best outcome
That is why we often bring this information together, then consider from an overarching value for money and risk point of view.

## Slide 55: Evaluation report
Detail evaluation process/activities conducted
  Site visits conducted
  Clarifications sought
  Negotiation process implemented
Outcome of commercial evaluation
Outcome of technical evaluation
Recommendation of preferred supplier
Risk/Probity/Legal issues (where relevant)
Ensure it is saved and can be audited

## Slide 56: Keys to success
One of the key risks in the Procurement process is in the area of evaluations.
Detailed planning will ensure that risk is reduced and fair comparisons can take place.
Plan the evaluation
strategy early
01
Make the scoring easy for yourself by using a logical structure
03
Only evaluate what you have asked for
02
Avoid changes to the evaluation principles after the responses have been opened
04
Evaluations

## Slide 57
P
E
W
+ 61 (3) 8400 4220
info@arcblue.com
arcblue.com
Thank you

## Slide 58: Feedback
We value your feedback – please take 5 minutes to fill in the online Training Feedback Survey